# Milestone 2 Scrum Report

All students are expected to attend the scrum meetings and to participate. Failure to do so will result in greatly reduced grades.

GROUP: __________Group A________________

Members Present:

| 1.LOUN LEE | 4. Ho Kan Chan |
| --- | --- |
| 2.shing Suen | 5. |
| 3.Tianwen Wang | 6. |

## Milestone 2 Tasks

Some of the software for the project has already been written for you and is available on Blackboard. You must use this in your project and every team should add it to the source code for their repository. Anything in the main function is simply for demonstration purposes and can be replaced. The software you are being given has not been tested and you will need to test it.

You need to study the problem and the code provided for you and then:

- Add any new data structures you will require This will require a thorough analysis of the problem and the existing software. This should be done by creating a new header file in the directory where the rest of the source code has been placed. You do not want to go back and modify it later if you can avoid it as it will slow the project.

- Create a test plan for the project by replacing the text in the supplied test plan template with your test plan.

Deliverables due 4 days after your lab day:

- An analysis of the problem (no written artifacts produced).

- A series of data structures created as header files and stored in the repository.

- A test plan stored in the repository.

- Completed scrum report including reflection questions answered.

Rubric

| Individual | Group participation (includes GitHub commits and Jira usage) | 80% |
| --- | --- | --- |
|  | Teamwork | 20% |
| Group | Data structures (complete, correct, and well-designed, updated in the project, and added to the repository) | 25% |
|  | Test plan (complete, well-written) | 25% |
|  | Git usage (used properly with good structure) | 10% |
|  | Jira usage (creates issues, tracks progress) | 20% |
|  | Scrum report & reflections | 20% |
| Deadline | 20% deduction for each day you are late |  |

Scrum Report

Summary of Tasks Completed or Delayed in the last week:

Here you can list all the tasks completed in the last week along with any tasks which could not be completed with a reason why they could not be completed.

| Member | Tasks Completed | Tasks Delayed/Blocked |
| --- | --- | --- |
| Ho Kan Chan | Reflection question 3, test plan points (1-3, 7-9, 13, 15) |  |
| Tianwen Wang | Question 2, validation and function prototypes |  |
| Shing Suen | Test plan (4-6, 10-12, 14, 16-17) |  |
| Loun Lee | Reflection 1, & data structure |  |

For every task delayed or blocked, describe the reason for the delay or block, how it impacts the project and the proposed solution or workaround.

| Delayed or Blocked Task |  |
| --- | --- |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |
| Delayed or Blocked Task |  |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |

Summary of Meeting:

A summary of the main points discussed in the meeting and the outcomes of the discussions.

| Topic | Discussion Summary | Outcome |
| --- | --- | --- |
| Allocate missions | - Allocate individual work for each group member - Set internal deadline | Every group member is assigned an individual work that should be completed before the internal deadline |
| Data structure | Decide proper data for project | Some of the data structure was deleted and modified. |
| Logic and Function prototypes | - Reorganize the logic of the code - Add required function prototypes | Updated version of the header files |

Summary of Decisions Made:

This will include major architecture and design decisions, testing decisions, prioritization of tasks, dealing with problems encountered and other major outcomes from the meeting.

| Decision | Rationale |
| --- | --- |
| Internal deadline | Set the internal deadline to track everyone’s progress |
| Individual Assignment | Split the entire ms2 to individual parts |
| Jira Project Set Up | Manage tasks in Jira, and track the progress of the project on Jira |

Tasks Attempted During Meeting:

Each member is assumed to participate in the scrum meeting and contribute to the completion of the scrum report and reflections. Since the scrum meeting will not take more than 20-30 minutes, there is lots of time left to undertake some of the actual work tasks. In the table below, each member should list what they did to complete the scrum report, the reflections, and 1-4 other tasks they completed during the class period. If a task cannot be completed, the student should indicate why this was not possible.

| Member | Task Attempted | Time Spent | Complete? |
| --- | --- | --- | --- |
| Tianwen Wang | - Question 2 - Fill in the table | 30 mins | Yes |
| Loun Lee | - Reflection Q1 - Fill in report individual part | 30mins | Yes |
| Ho Kan Chan | - Reflection question 3 - Fill in scrum report individual part | 30 mins | Yes |
| Shing Suen | Review the report | 30 mins | Yes |

Scrum Tasks Selected for Next Week:

The tasks each member has selected to pursue for this class or the next week.

| Group Member | Task Description |
| --- | --- |
| Ho Kan Chan & Shing Suen | Black Box Test |
| Tianwen Wang & Loun | Jira Organizing, Scrum Reports |
| Ho Kan Chan & Shing Suen | Testing Project |
| Tianwen Wang & Loun | Function Implementation |

Major Outcomes of Meeting:

This is where you should highlight the major accomplishments of the class.

| Outcome | Impact on Project |
| --- | --- |
| Scrum report | Completed the scrum report for ms2 |
| Test Plan | The test plan has been sealed |
| Data Structure | Added structures in the header files for further implementation |
| Function Prototypes | Create some function prototypes for further milestones |

Things That Went Well in This Meeting:

Here you can highlight things which worked well. This indicates that the way you worked on these items is working and should be continued.

| Topic/Work Item | Reason for Success |
| --- | --- |
| Meeting attendance | Everyone attended meetings on time |
| Problem analysis | Each team member was involved in the discussion |
| Adding data structure and functions | We did well on teamwork for the coding part |
| Using Jira | We are more familiar with Jira |

Things That Did NOT Go Well in This Meeting:

This is where you can list things which did not go well in the class. You should analyze why this happened and suggest how you can improve it next time. This will lead to the goal of continuous process improvement.

| Topic/Work Item | Reason for Problem and How to do Better |
| --- | --- |
| None | None |

Reflection Questions:

Answer the following questions using your own words. Make sure that each answer comprises a minimum of 100 words.

- In this milestone you were asked to design the data structure for the project. Print the data structure below then explain each item.

ENUM NAME: Color

A enum type store colors to identify the truck by 3 color and it can used as Id to distinguish trucks.

enum Color {

blue, green, yellow

};

2.

STRUCT NAME: Truck

This Truck structure help to store the truck information of color, capacity, volume, route

@param m_color : truck color used as ID to identify the truck

@param m_capacity : truck capacity;

@param m_volume : truck volume;

@param m_route : truck route;

struct Truck

{

enum Color m_color;

int m_capacity;

int m_volume;

struct Route m_route;

};

3.

STRUCT NAME: Shipment

This Shipment structure helps to store the shipment information of size, weight and destination

@param m_weight : shipment weight;

@param m_size : shipment size;

@param m_dest : destination point;

struct Shipment

{

int m_weight;

int m_boxSize;

struct Point m_dest;

};

- Describe the process you used to analyze and understand the existing software code.

- Go through the instructions and requirements in the PDF document to get a basic understanding of the entire project.

- Based on the provided algorithms, write a brief logic of the project.

- Review the code in the project-starter, scanning through the structures and functions in the .h and .c files to get a sense of the code’s organization.

- Identify the key structures and macros, like Route, Map, Point etc. to get a deeper understanding of the existing data structure.

- Read through each function’s comment, check the parameters and return type to identify how they contribute to the whole project.

- Figure out the relationship between structures and functions, including how data is passed throughout the code snippets.

- Take notes to record what has been done in the existing code, and what needs to be done in the further milestones.

- What aspects did you consider when creating the test plan? What were the milestones you identified in the test plan?
When developing the test plan, the most important part is to ensure comprehensive coverage of the delivery system functionalities. They include the A* algorithm to find out the most efficient route, package assignment logic and truck capacity management. There are some given requirements we need to be careful of such as handling weight limit is set to be 1 – 2000kg and volume limit is set to be 0.5 - 2 cubic meters. Also, the need for different testing types (unit testing, integration testing and acceptance testing) should be considered to cater for different purposes. Finally, documentation of system tracking and testing result verification is also essential and needs to be included in the testing plan.

In our test plan 3 milestones are identified. First, the unit testing phase verifies each single component with its specific functionality. This includes testing the A* algorithm for pathfinding, distance calculation functions, capacity management routines, and input validation methods. The second phase is integration testing to verify different components interact with each other. The third phase is user acceptance testing to confirm that the system meets all business requirements.