# Milestone 3 Scrum Report

All students are expected to attend the scrum meetings and to participate. Failure to do so will result in greatly reduced grades.

GROUP: ____________Group A________________________

Members Present:

| 1. Loun Lee | 4.Ho Kan Chan |
| --- | --- |
| 2. Shing Suen | 5. |
| 3. Tianwen Wang | 6. |

## Milestone 3 Tasks

In this milestone you will create issues to design the functions, design all of the functions you need to complete the project and store the specifications in the repository. As soon as the specifications start to be produced, you can start to design the blackbox tests (what they test, how to perform them and test data). Once tests are written, they can be implemented and added to the repository and any team members not otherwise busy can start to implement the functions. You will also build a function-test matrix that shows the blackbox tests for each function. This will be maintained through the testing cycle as new tests are added.

Deliverables due 4 days after your lab day:

- A set of AT LEAST 4 function specifications added to a new header file and stored in the repository.

- A set of blackbox tests as test documents (in an Excel file) with test data for the functions you created. At least 4 sets of test data are required for each function. You must have test cases for at least 6 functions (including all your custom function). Stored in the repository.

- Create and add a C++ testing project to your solution.

- Start writing blackbox test code (for the functions above) and store in repository (at least 1 is required for this milestone).

- Start implementing the functions and store them in repository (optional).

- A requirements traceability matrix is added to the repository and shows the mapping between the requirements and test cases.

- Updated Jira project to show activities and progress.

- Completed scrum report including reflection questions answered.

Rubric:

| Individual | Group participation (includes GitHub commits and Jira usage) | 80% |
| --- | --- | --- |
|  | Teamwork | 20% |
| Group | Function specifications (documented, complete, well-written, added to the project) | 10% |
|  | Blackbox test cases document (well-written, complete, good test data) | 10% |
|  | Blackbox test code (in the C++ project) well-designed and documented | 10% |
|  | Functions implementation (coded in the C project & well documented) | 10% |
|  | Visual Studio solution with 2 projects (complies and works) | 10% |
|  | Requirements traceability matrix (complete and added to GitHub) | 10% |
|  | Git usage (used properly with good structure) | 10% |
|  | Jira usage (creates issues, tracks progress) | 15% |
|  | Scrum report & reflections | 15% |
| Deadline | 20% deduction for each day you are late |  |

Scrum Report

Summary of Tasks Completed or Delayed in the last week:

Here you can list all of the tasks completed in the last week along with any tasks which could not be completed with a reason why they could not be completed.

| Member | Tasks Completed | Tasks Delayed/Blocked |
| --- | --- | --- |
| Ho Kan Chan | -Test cases for function isValidWeight, isValidDestination, checkVolume -Create C++ test project -Scrum report reflection question 1 |  |
| Tianwen Wang | Add 4 function implement |  |
| Shing Suen | - Created test cases for 3 functions - Created the Requirement Traceability Matrix - SCRUM reflection q2 |  |
| Loun Lee | Complete scrum report |  |

For every task delayed or blocked, describe the reason for the delay or block, how it impacts the project and the proposed solution or workaround.

| Delayed or Blocked Task |  |
| --- | --- |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |
| Delayed or Blocked Task |  |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |

Summary of Meeting:

A summary of the main points discusses in the meeting and the outcomes of the discussions.

| Topic | Discussion Summary | Outcome |
| --- | --- | --- |
| Allocate tasks | - Allocate individual work for each group member - Set internal deadline | The milestone has been split and distributed to each group member. The work should be completed before the internal deadline. |
| Function specification and implementation | - Functions specification is set up in a new header file - Start function implementation | Created some function prototypes in the header files and did some implementations. |
| Black box case and test project creation | - Black box case should be created for some of the functions. Testing project should be set up as well | Black box cases created with test data. |
| Requirement Traceability matrix | - Requirement Traceability matrix should be created for mapping | All requirements are placed in the matrix. Tests are updated when they are created. |

Summary of Decisions Made:

This will include major architecture and design decisions, testing decisions, prioritization of tasks, dealing with problems encountered and other major outcomes from the meeting.

| Decision | Rationale |
| --- | --- |
| Internal deadline | Internal deadline has been set to track work progress |
| Task distribution | The milestone has been split into small part and distribute to each team members |
| Jira project set up | Manage tasks and track the project progress on Jira |
| Add specific functions | To make sure we have all the features we need. |
| Conduct black-box testing | To check if the functions work right without seeing the code inside. |
| Focus on fixing errors we found | To improve our test results and make sure things work. |

Tasks Attempted During Meeting:

Each member is assumed to participate in the scrum meeting and contribute to the completion of the scrum report and reflections. Since the scrum meeting will not take more than 20-30 minutes, there is lots of time left to undertake some of the actual work tasks. In the table below, each member should list what they did to complete the scrum report, the reflections, and 1-4 other tasks they completed during the class period. If a task could not be completed, the student should indicate why this was not possible.

| Member | Task Attempted | Time Spent | Complete? |
| --- | --- | --- | --- |
| Ho Kan Chan | - Reflection question 1 - Fill in scrum report individual part | 30 mins | Yes |
| Tianwen Wang | - Reflection question 3 - Fill in scrum report individual part | 30 mins | Yes |
| Shing Suen | - Reflection question 2 - Fill in scrum report individual part | 20 mins | Yes |
| Loun Lee | - complete scrum report | 30mins | Yes |

Scrum Tasks Selected for Next Week:

The tasks each member has selected to pursue for this class or the next week.

| Group Member | Task Description |
| --- | --- |
| Tianwen Wang | Finishing Function implementation for the .c file and beginning coding the main.c file |
| Shing Suen | White box tests design (Excel) and function implementation |
| Shing Suen/Ho Kan Chan | Update the requirements traceability matrix in the repository, ensuring all tests passed or failed |
| Loun Lee/Tianwen Wang/ Shing Suen/Ho Kan Chan | Complete the hook file for the automatic tests |
| Loun Lee | Complete the scrum report |
| Ho Kan Chan | Complete black box test implementation |

Major Outcomes of Meeting:

This is where you should highlight the major accomplishments of the class.

| Outcome | Impact on Project |
| --- | --- |
| Scrum report | Completed the scrum report for MS3 |
| Function specification | Function specifications have been added to new header file and stored in repository |
| Function implementation | Start implementing functions for later milestone stage |
| Black box test cases | Black box test cases for 6 functions are created and documented for actual testing in later milestone stage |
| Traceability matrix | Traceability matrix has been created to show the mapping between the requirements and test cases |
| C++ test project creation | C++ test project has been created for black box test code in later milestone stage |

Things That Went Well in This Meeting:

Here you can highlight things which worked well. This indicates that the way you worked on these items is working and should be continued.

| Topic/Work Item | Reason for Success |
| --- | --- |
| Meeting attendance | Everyone attended meeting on time |
| Task distribution | Tasks for this week are well distributed and each team members have similar workload |
| On-time submission of task | All tasks were completed before internal deadline |
| Task structure formed | The skeleton of the project has been formed (functions, test cases, traceability matrix, test project) |
| Usage of Jira | More adaptive on using Jira to organize and track the work progress and team communication |

Things That Did NOT go Well in This Meeting:

This is where you can list things which did not go well in the class. You should analyze why this happened and suggest how you can improve it next time. This will lead to the goal of continuous process improvement.

| Topic/Work Item | Reason for Problem and How to do Better |
| --- | --- |
| Testing was tricky | It took too long to find and fix some mistakes We can aim to review our work more frequently during the process. |

Reflections:

Answer the following questions using your own words. Make sure that each answer comprises a minimum of 100 words.

- What is the difference between blackbox tests cases and blackbox test code? Explain how we use assertion in Visual Studio to execute tests.
Blackbox test case is a document, usually an excel spreadsheet, to specifically focus on the name, description, precondition, test data, list of steps, expected outcome and actual outcome of the test. There is nothing to do with the testing code. Blackbox test code is the actual implementation of the test cases into the C++ testing project. Each test should focus on one specific scenario and fulfill specific business requirements as per your client’s request.

Assertion is a testing command used in Visual Studio to check whether the actual outcome matches with the expected outcome. We may use assert::AreEqual() to check if 2 values are equal; assert::AreNotEqual to check if 2 values are not equal; assert::IsTrue() to check if the case is true; assert::IsFalse() to check if the case is false.

- How can a traceability matrix help in the testing process?
By using a traceability matrix, we can see clearly which test corresponds to which requirement. One of the advantages is that by putting all the requirements into the matrix, we can make sure every one of them is tested and forget nothing. And if a requirement has no test assigned to it, we can identify it quickly in the matrix.

Another advantage is that, when one requirement is changed, we can swiftly identify the relevant tests associated to it and make the necessary changes without worrying that some tests are overlooked. Overall, the matrix is a crucial and convenient tool that provides us a clear picture of requirements and tests during the testing process.

- Write down two of the function prototypes you submitted. Why do you need each one of them and how will each one help you achieve the project needs?

/**

* NAME: determineLimitingFactor

* -- determine if the limiting factor for the truck is weight or volume

* @param *truck - a pointer that points to a truck

* @param *shipment - a pointer that points to a shipment

* @return the percentage of the determined limiting factor

*/

- double findLimitingPercentage(struct Truck* truck, struct Shipment* shipment);

According to the instructions, this function is used to find the limiting factor of a truck, whichever has higher percentage.  The return value gives the percentage of the limiting factor, helping to prioritize the truck that is closer to reaching their capacity.

/**

* NAME: findTruckForShipment

* -- Find the appropriate truck for the shipment

* @param *map - a pointer that points to the map, where points and buildings are stored

* @param truckList[] - an array of trucks

* @param numTrucks - the number of trucks in the truckList array

* @param *shipment - a pointer that points to the shipment struct

* @return the index of the truck in the truckList that is appropriate for the shipment

*	if no truck can take the shipment, return -1

*/

- int findTruckForShipment(struct Map* map, struct Truck truckList[], int numTrucks, struct Shipment* shipment);

This function identifies the best truck for a shipment.  Based on the instructions, it is required to validate the shipment, find the available truck, and find the one that has the shortest path to the destination.