# Milestone 4 Scrum Report

All students are expected to attend the scrum meetings and to participate. Failure to do so will result in greatly reduced grades.

GROUP: _______________ Group A _____________________

Members Present:

| 1. Loun Lee | 4.Ho Kan Chan |
| --- | --- |
| 2. Shing Suen | 5. |
| 3. Tianwen Wang | 6. |

## Milestone 4 Tasks

- Finish implementing/coding the functions.

- Finish implementing/coding blackbox tests. Store in repo, executed, results in Jira (and on corresponding test documents, and debugged.

- A set of whitebox tests as test documents (in an Excel file) with test data for the functions you created. At least 4 sets of test data are required for each function. You must have test cases for at least 6 functions (including all your custom function). Stored in the repository.

- Whitebox tests implemented (in the C++ testing project), stored in repository, executed, results in Jira and on corresponding test documents, and debugged (at least 1 SET is required).

- Updated requirements traceability matrix in the repository, ensuring it shows both passed (green) and failed (red) tests.

- Completed hook file (for EACH team member) for test automation stored in the repository.

- Completed scrum report including reflection questions answered.

Rubric:

| Individual | Group participation (includes GitHub commits and Jira usage) | 80% |
| --- | --- | --- |
|  | Teamwork | 20% |
| Group | Implemented functions and main (well-designed, and documented) | 10% |
|  | Finish coding blackbox code (well-designed, written, and documented) | 5% |
|  | Whitebox test case document (well written, complete, good test data) | 10% |
|  | Whitebox test code (well designed and documented) | 10% |
|  | Updated requirements traceability matrix | 10% |
|  | Test execution (performed, results recorded, issues created) | 5% |
|  | Debugging (bugs fixed, documented, Jira updated) | 5% |
|  | Hook files | 15% |
|  | Git usage (used properly with good structure) | 5% |
|  | Jira usage (creates issues, tracks progress) | 15% |
|  | Scrum report & reflections | 10% |
| Deadline | 20% deduction for each day you are late |  |

Scrum Report

Summary of Tasks Completed or Delayed in the last week:

Here you can list all of the tasks completed in the last week along with any tasks which could not be completed with a reason why they could not be completed.

| Member | Tasks Completed | Tasks Delayed/Blocked |
| --- | --- | --- |
| Tianwen Wang | Finishing Function implementation for the .c file and beginning coding the main.c file |  |
| Shing Suen/Ho Kan Chan | White box tests cases and code implementation. |  |
| Shing Suen/Ho Kan Chan | Update the requirements traceability matrix |  |
| Loun Lee | Complete the scrum report |  |
| Ho Kan Chan/Shing Suen | Complete black box test implementation |  |
| Ho Kan Chan/Shing Suen | Execute the tests and document the test results and debug any issues that emerged. |  |

For every task delayed or blocked, describe the reason for the delay or block, how it impacts the project and the proposed solution or workaround.

| Delayed or Blocked Task |  |
| --- | --- |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |
| Delayed or Blocked Task |  |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |

Summary of Meeting:

A summary of the main points discussed in the meeting and the outcomes of the discussions.

| Topic | Discussion Summary | Outcome |
| --- | --- | --- |
| Function implements | Making sure the function definition and optimizing. | Functions are moved to main.c file |
| Function implements | Find errors and add some functions | Changed some code and fixed errors. |
| Struct data | The value type is wrong in struct Point | Changed to int type |

Summary of Decisions Made:

This will include major architecture and design decisions, testing decisions, prioritization of tasks, dealing with problems encountered and other major outcomes from the meeting.

| Decision | Rationale |
| --- | --- |
| Conduct black-box testing | To check if the functions work right without seeing the code inside. |
| Focus on fixing errors we found | To improve our test results and make sure things work. |

Tasks Attempted During Meeting:

Each member is assumed to participate in the scrum meeting and contribute to the completion of the scrum report and reflections. Since the scrum meeting will not take more than 20-30 minutes, there is lots of time left to undertake some of the actual work tasks. In the table below, each member should list what they did to complete the scrum report, the reflections, and 1-4 other tasks they completed during the class period. If a task could not be completed, the student should indicate why this was not possible.

| Member | Task Attempted | Time Spent | Complete? |
| --- | --- | --- | --- |
| Tianwen Wang | Manage tasks members for next week and fill in more detail in report | 25min | Y |
| Hokan Chan | Review the report and fill in more detail in report | 20min | Y |
| Shing Suen | fill in more detail in report | 30min | Y |
| Loun Lee | Complete the scrum report | 25min | Y |

Scrum Tasks Selected for Next Week:

The tasks each member has selected to pursue for this class or the next week.

| Group Member | Task Description |
| --- | --- |
| Loun Lee / Tianwen Wang | Integration tests documents and code |
| Ho Kan Chan | Acceptance test case document and code |
| Shing Suen | Requirements traceability matrix |
| Tianwen Wang | Finish coding all functions and main.c file |
| Loun Lee | Scrum report |
| Shing Suen | Finish all White box tests code implementation |

Major Outcomes of Meeting:

This is where you should highlight the major accomplishments of the class.

| Outcome | Impact on Project |
| --- | --- |
| Function implements | Function specifications have been added to the new main.c file and stored in the repository. |
| Black Box testing | the functions work right without seeing the code inside. |
| White Box testing | Make sure that the function is working logically seeing code inside. |
| Scrum Report | Completed the scrum report for MS3 |

Things That Went Well in This Meeting:

Here you can highlight things which worked well. This indicates that the way you worked on these items is working and should be continued.

| Topic/Work Item | Reason for Success |
| --- | --- |
| Meeting attendance | Everyone attended meeting on time |
| On-time submission | All tasks were completed before internal deadline |
| Usage of Jira | More adaptive on using Jira to manage and track the work progress and team communication. |
| Communication | The team members are always able to catch up and communicate with each other. |

Things That Did NOT go Well in This Meeting:

This is where you can list things which did not go well in the class. You should analyze why this happened and suggest how you can improve it next time. This will lead to the goal of continuous process improvement.

| Topic/Work Item | Reason for Problem and How to do Better |
| --- | --- |

Reflections:

Answer the following questions using your own words. Make sure that each answer comprises a minimum of 100 words.

- Why did we wait until the fourth milestone to write the whitebox tests?

We waited until the fourth milestone to write the whitebox tests because by that time, most of the code was already written and working. Whitebox testing is when we test the inside parts of the code to see how it actually works, not just what it does. We needed to make sure we had all the main parts of our project done first, so we could look inside the code, understand it, and test it better. It's like building a toy car and only checking the gears and how they move after the whole car is put together.

- How does the Agile methodology ensure that all team members are consistently engaged throughout the software development process, avoiding downtime due to dependencies on others? Provide an example to illustrate your point.

  Agile makes sure everyone is busy and working together by breaking the project into small tasks that can be done in short chunks of time, called sprints. Each team member has their own task, but they talk to each other all the time in meetings called stand-ups. This way, no one has to wait too long for someone else to finish their work before they can do theirs.

In our project, we each took on different tasks. For example, one person worked on implementing the function, another focused on blackbox testing, someone else handled whitebox testing, and another teammate took care of the scrum report. We talk to each other every day in quick stand-up meetings to say what we did, what we're doing next, and if we need help with anything. I can start with what we already have or talk to them in the stand-up to know what’s coming. This way, we’re all working and moving forward, and no one is just sitting around doing nothing.

- What is a shell script and how are we going to utilize a hook script in this project?

A shell script is like a list of instructions that a computer can read and do automatically. It’s a simple program written using commands that the computer understands. In our project, we’re using a hook script, which is a type of shell script that runs by itself when we do something specific, like trying to push code to a remote repository.

For example, we can make a pre-push hook script that checks if all our tests pass before letting us push the code. If the tests fail, the script stops the push and tells us what went wrong. This helps us make sure only good, working code goes to the main project.