# Milestone 6 Scrum Report

All students are expected to attend the scrum meetings and to participate. Failure to do so will result in greatly reduced grades.

GROUP: _________A___________________________

Members Present:

| 1.Shing suen | 4.Loun Lee |
| --- | --- |
| 2.Tianwen Wang | 5. |
| 3.Ho Kan chan | 6. |

## Milestone 6 Tasks

This is the final milestone where you will run the acceptance tests and fix any remaining bugs found. In addition, you will produce a testing report which lists all the tests conducted, the results and whether the bugs were fixed, and the final test passed. You will also review the test matrix to ensure every test has been performed and passed. You can change the colour of the test in the matrix to show it was run and passed. At the end, all tests in the matrix should have been passed.

The final test report can be tabular like this:

| Function/acceptance/requirement | Test Run | Bugs Fixed | Passed |
| --- | --- | --- | --- |
| Distance | TF001 | Did not handle negative coordinates |  |

Deliverables due 4 days after your lab day:

- Final testing report listing tests conducted, bugs fixed, and the final tests passed.

- Execute acceptance tests (results in Jira), and debug.

- Updated requirements traceability matrix in the repository, ensuring it shows both passed (green) and failed (red) tests.

- Completed scrum report including reflection questions answered.

Rubric:

| Individual | Group participation (includes GitHub commits and Jira usage) | 80% |
| --- | --- | --- |
|  | Teamwork | 20% |
| Group | Complete solution code running and executing successfully | 15% |
|  | Test execution (performed, results recorded, issues created) | 10% |
|  | Updated requirements traceability matrix | 5% |
|  | Final test report | 30% |
|  | Debugging (bugs fixed, documented, Jira updated) | 5% |
|  | Git usage (used properly with good structure) | 5% |
|  | Jira usage (creates issues, tracks progress) | 15% |
|  | Scrum report & reflections | 15% |
| Deadline | 20% deduction for each day you are late |  |

Scrum Report

Summary of Tasks Completed or Delayed in the last week:

Here you can list all of the tasks completed in the last week along with any tasks which could not be completed with a reason why they could not be completed.

| Member | Tasks Completed | Tasks Delayed/Blocked |
| --- | --- | --- |
| Ho kan chan | Review and correct the test results and bug report | no |
| Tianwen Wang | Make summary for the final test | no |
| Shing suen | Prepare the final test report and record the bugs/issues fixed | no |
| Loun lee | Prepare the scrum report and update | no |
| Ho kan chan | Review and correct the test results | no |

For every task delayed or blocked, describe the reason for the delay or block, how it impacts the project and the proposed solution or workaround.

| Delayed or Blocked Task |  |
| --- | --- |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |
| Delayed or Blocked Task |  |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |

Summary of Meeting:

A summary of the main points discusses in the meeting and the outcomes of the discussions.

| Topic | Discussion Summary | Outcome |
| --- | --- | --- |
| Final report | We divided the report into three main parts | It saved time to finish report. |
| Adding subject | Prepare a section: future Vision, summary and bug analysis | Organize the content according to the subjects and then put together the final report.. |

Summary of Decisions Made:

This will include major architecture and design decisions, testing decisions, prioritization of tasks, dealing with problems encountered and other major outcomes from the meeting.

| Decision | Rationale |
| --- | --- |
| Final test report preparation | Divide parts of final report and take it |
| Adding extra topics to final report. | Bugs analysis, future vision and summary is required |
| Test review | Final test and review is needed |

Tasks Attempted During Meeting:

Each member is assumed to participate in the scrum meeting and contribute to the completion of the scrum report and reflections. Since the scrum meeting will not take more than 20-30 minutes, there is lots of time left to undertake some of the actual work tasks. In the table below, each member should list what they did to complete the scrum report, the reflections, and 1-4 other tasks they completed during the class period. If a task could not be completed, the student should indicate why this was not possible.

| Member | Task Attempted | Time Spent | Complete? |
| --- | --- | --- | --- |
| Ho kan Chan | Reviewed the test results and Worked on the final test report | 8hr | yes |
| Shing suen | Worked on the final test report and recorded the bugs/issues fixed. | 8hr | yes |
| Loun Lee | Reviewed the test and Worked on scrum report | 6rh | yes |
| Tianwen Wang | Reviewed the test results and make the summary for final report | 8hr | yes |

Scrum Tasks Selected for Next Week:

The tasks each member has selected to pursue for this class or the next week.

| Group Member | Task Description |
| --- | --- |
| Ho kan Chan | Documents review |
| Shing suen | Documents review |
| Loun Lee | Documents review |
| Tianwen Wang | Documents review |

Major Outcomes of Meeting:

This is where you should highlight the major accomplishments of the class.

| Outcome | Impact on Project |
| --- | --- |
| We agreed to address issues and assign tasks to ourselves | it became easier for everyone to stay focused on the responsibilities they chose |
| our project’s overall progress and efficiency | we maintained a collaborative environment where tasks were completed on time |

Things That Went Well in This Meeting:

Here you can highlight things which worked well. This indicates that the way you worked on these items is working and should be continued.

| Topic/Work Item | Reason for Success |
| --- | --- |
| Report testing result | Ran and reported the tests on time and recorded all the tests result. |

Things That Did NOT go Well in This Meeting:

This is where you can list things which did not go well in the class. You should analyze why this happened and suggest how you can improve it next time. This will lead to the goal of continuous process improvement.

| Topic/Work Item | Reason for Problem and How to do Better |
| --- | --- |

Reflections:

Answer the following questions using your own words. Make sure that each answer comprises a minimum of 100 words.

- Although we wrote a report on the testing that shows which tests were run and passed or failed, we also updated the traceability matrix. What are the advantages of updating the traceability matrix in addition to writing the test report?

The traceability matrix helps keep track of which requirements were tested and if they passed or failed. It's like a checklist to make sure all parts of the project were tested. t shows exactly which tests relate to which requirements. This helps everyone understand if all parts of the project are covered and if something was missed. If any changes happen, the traceability matrix can quickly show what needs to be retested. It’s easier to update than going through a whole test report. The matrix helps organize the testing process by showing clear links between what was tested and the original goals. It helps prevent confusion later on.

- Teamwork on a project like this is vital to its success. How well did your team work together? If you worked well, what contributed to its success? If it did not work well, what contributed to the problems?

During this project, we made sure to always keep our conversations friendly and respectful. To make sure everyone knew what they had to do, when it had to be done, and what the project goals were, we had regular team meetings, either in person or online if needed. Everyone knew their specific role, which helped us avoid mistakes and doing the same work twice. We updated our progress on WhatsApp and Jira, and we also had a meeting every week to talk about any problems or challenges. To make sure everything got done on time, we made sure each task had at least two people working on it. If one person got stuck, the other could help and finish the task. We also sometimes stopped to talk about bugs and test cases in the project to make sure everything was going well.

- In every milestone you were asked what worked and did not work along the way. Were you able to incorporate what you learned to improve your team’s performance on the next milestone? Did your team learn from their mistakes and improve? If so, why? If not, why?



Yes, we did use what we learned to do better in the next part of the project. After each milestone, we talked about what went well and what didn’t. If something didn’t work, like having trouble with time or not getting tasks done on time, we made changes for the next milestone. For example, we made sure to set better timelines and always had two people on each task, so if one person needed help, the other could step in. We learned from our mistakes because we talked about them and made sure not to repeat them. This helped us get better and work more smoothly as a team.

- Did you end up testing the code to the point where you were convinced it worked correctly? Were there any tests that had not pass at the end? If so, what was the impact of this on the project?

During our project, we found a few problems that were hard to fix. But after a lot of hard work and teamwork, we were able to solve them all.

We did a lot of testing at different stages to make sure our program worked well and was reliable. We checked each function carefully and tested how it worked in different situations using both white-box and black-box testing. We also did integration testing to see how the different parts of the program worked together. Finally, we did acceptance testing to make sure the program worked like we wanted it to and met all the requirements.

Even though we did our best to find and fix problems, we know that making a program that has no errors at all is really hard. No program is ever completely perfect, like we learned in the course. But we are confident that we worked hard, used our time well, and made a strong solution with the best code coverage we could.