Test Plan

SFT221 ZBB

Ho Kan Chan, Loun Lee,

Shing Suen, Tianwen Wang

Group A

# Test Plan

- Introduction

  - Test Plan Objectives

    - The main objective of this test plan is to ensure the delivery system functions work properly and precisely based on constraints like weight, volume, box size and route optimization as well as truck selection. This plan can also ensure the system’s capability of handling edge cases, fulfill all key requirements and satisfy the need of validation and verification.

- Scope

  - In scope:

    - Package Constraints: Verify that the system enforces package weight (1-2000 kg) and volume (0.5-2 cubic meters) constraints during truck assignment.

    - Route Optimization: Confirm that the A* algorithm calculates optimal routes while avoiding obstacles.

    - Input Validation and Edge Case Handling: Ensure the system handles invalid inputs and capacity limits correctly.

  - Out of scope:

    - Real-Time Conditions: No tracking or adjustment based on real-time transportation conditions.

    - Network and Connectivity: Testing will not cover network stability or connectivity.

    - Security and Physical Condition: The system does not address package security or physical truck/package conditions.

- Test Strategy

  - This test strategy aims to ensure that the delivery system’s core functionalities—including package assignment, route optimization, and truck selection—are thoroughly tested for accuracy, efficiency, and reliability. By focusing on specific test types relevant to the system’s functionality, this strategy will prioritize essential tests and omit those that add unnecessary complexity, ensuring efficiency in meeting project requirements. We will generate the test data based on the requirements and specifications, and also from the experience of our testers.

Exploratory testing – The first phase of testing is to uncover critical and high level defects. Testers will validate the system’s core functionalities such as package assignment, route calculation and truck selection. This phase can identify possible major problems in the early stage and lead to easier investigation for the later testing stage.

Unit testing – Individual parts are tested separately to verify their specific functionality. This includes testing the A* algorithm for path finding, distance calculation functions, capacity management routines, and input validation methods. Both black box testing and white box testing will be used to ensure thorough coverage. Black box testing examines functionality without knowledge of internal code, while white box testing verifies internal logic and flow. Test cases will include normal operations, edge cases, and error conditions.

Integration testing - This phase will verify the interaction between different parts in the system to ensure they work seamlessly. This will involve package input, truck assignment and route calculation. Proper interaction between the path finding algorithm and truck selection logic will be tested to ensure accurate output and ability to handle errors.

User acceptance testing - The final validation phase ensures the system meets all business requirements and user expectations. Real world situations will be simulated such as multiple package assignments, multiple destinations delivery and multiple trucks loading situation etc. This will ensure end users are satisfied with the system where it performs reliably in the real-world scenarios.

  - Test design process follows a systematic approach to ensure all the system requirements and functionalities are covered. The below is a broad overview:

Understanding Requirements - Requirements analysis begins with a thorough review of project documentation and specifications. The team examines the delivery system's core functionalities: package assignment algorithms, route optimization, truck capacity management, and path calculation.

Building a Traceability Matrix - A comprehensive traceability matrix is developed to map requirements to test cases. Each requirement is connected to corresponding test scenarios. The matrix tracks test coverage, implementation status, and test results as we progress to different testing stages.

Preparing Test Cases - Test cases are created based on test objectives, prerequisites, and expected results. Each case includes detailed executing procedures, input data information and success criteria. Test data will include both normal operating conditions and edge cases.

Test Case Review - Every test case will be reviewed by QA team members to ensure quality and completeness. Their feedback is documented and incorporated into test case revisions. Final approval requires verification that all review comments have been properly addressed.

- Environment Requirements

  - Hardware minimum requirement: CPU should be a 1 giga hertz or faster with 2 or more cores 64-bit processor. RAM requires 4 gigabytes or more. Storage requires 64 gigabytes or more.

  - Software minimum requirement: Windows 10 or higher or MacOS 13.0 or higher. Test harness: Not required since all tests are run manually.

- Execution Strategy

  - Entry criteria: Verify that the test environment meets the minimum hardware and software requirements. Confirm that the tests are documented in Jira appropriately. Make sure the software is developed following all the requirements.

  - Exit criteria: 90% or more of tests are passed with no critical or high priority defects. All defects are documented in Jira or resolved appropriately. Update and verify the requirements traceability matrix accordingly.

  - Defects severity levels:

    - critical defects are defects that can crash the software or the operating system

    - high level defects are those that prevent the core functions from working and might have a work around,

    - medium level defects are defects like bugs that have moderate impact on the core functions or performance and may work properly with a workaround.

    - Low level defects are those that are minor bugs like unclear error message and have very little impact on how the software works.

    - Cosmetic level defects are defects like buttons that are misplaced by 2 pixels. These defects are usually user interface related and do not impact the functionality or performance of the software.

  - Test Reporting

    - Report frequency: Daily or whenever tests have been conducted.

    - Recipients: Team leader and the development team.

    - Report content: The report should specify the total number of tests carried out, how many tests are passed, how many tests are failed and a brief description of the failed tests. When critical or high level defects are found, details on how to reproduce the defect should be given.

    - Defects should be documented with severity level in Jira by testers. When high or critical level defects are found, testers should notify the project manager and development team directly by email. The project manager then can assign developers to correct the defects.

  - The quality assurance team can communicate with the developers via Jira or email. When asked, quality assurance team should provide further details like screenshots to developers to resolve the defects found.

- Test Schedule

  - The tests are expected to complete within 7 days. All testing should complete on a date required by the professor or earlier.

- Control Procedures

  - Reviews – Regular review will be conducted to manage the testing progress. Discussion on the performance and quality of the testing will be conducted. If there is any issues or unclear information, regular review will be a good place to clarity. Also, alignment review will be conducted to see whether the testing progress align with the system requirement to avoid meaningless workload.

  - Bug Review Meetings – Bug review meeting will be conducted to assess any defects in the system and manage bug fixing schedule. Critical bugs must be addressed first to avoid major impact on core functionality.

  - Change Request - Any modifications to requirements or test specifications should issue a change request. Requests should be reviewed by QA team and project lead, then should be approved by key person before any trigger of any update work.

  - Defect Reporting – If any defects are found, tester is responsible for document the related information such as the defect description, how to reproduce the defect, expected output and actual output. Each defect is categorized by severity and priority.

- Functions To Be Tested

  - Package assignment function - The package assignment functionality will be thoroughly tested to ensure accurate allocation of packages to appropriate trucks. Testing will verify the system correctly validates package weights within the 1-2000 kg range and handles all box sizes (0.5, 1, and 2 cubic meters) appropriately. Error handling for invalid input, edge cases and boundary cases situation should be included as well.

  - The A* algorithm – should focus on verifying accurate and efficient route calculation with shortest path while avoiding obstacles and handling grid boundaries. The algorithm’s distance calculation will be verified across different scenarios such as paths blockage, handling with multiple obstacles.

  - Truck selection – should verify if the most appropriate truck is chosen for each delivery by calculating nearest route, available capacity and load balancing between 3 trucks. Special cases such as multiple trucks are eligible for delivery and when truck is fully loaded.

- Resources and Responsibilities

  - Resources:

    - Human resources – the staffing should involve the follow team members: Test lead and test engineers for overseeing testing strategy and execute test cases, developer for coding, bug fixing and support testing.

    - Technical resources – A suitable testing environment with hardware and software support such as Development workstation (VS), GitHub, Jira

  - Responsibilities:

    - Test lead – develop and maintain test strategy, coordinates testing activities, review and approve test cases, manage testing team

    - Test engineer – create, execute and document test cases, report and track defect

    - Development lead – provide technical support for testing, review test cases, coordinate bug fix progress, manage development team

    - Developer – implement bug fix, support testing activities, participate in code review

- Deliverables

  - A test plan document: This is a comprehensive document that details the test strategy, objectives, scope, environment requirements and other test related information.

  - Test cases: All test scenarios with test data and expected outcome are listed here.

  - Test reports: Summaries of the test results and brief or detailed defects description according to its severity are documented here.

  - Requirements traceability matrix: In this document, we are going to trace all requirements one by one with tests assigned to each of them to make sure all the requirements are addressed in our tests.

  - Defects log: All defects are recorded here with details like severity, how to reproduce it and status.

  - Final report: A report that summarizes all test reports and evaluate the whole test process with recommendations or suggestion for improvement.

- Suspension / Exit Criteria

  - Suspension criteria:

    - Critical or high severity defects: When a critical defect or high severity defect is found that prevent the software from running its core functions. For example, the software crashed, or the OS crashed in the process.

    - Environment issues: When the test environment becomes unstable like crashing frequently, server is down, network issues or other issues.

  - Exit criteria:

    - Over 90% of tests are passed.

    - All critical and high severity defects are resolved while the remaining defects are either fixed and documented or allowed to be resolved later.

- Resumption Criteria

  - Whenever a critical or high severity defect is resolved, all tests should run again.

  - When environment issues are resolved. For example, the server is up and running after a scheduled maintenance or reboot after a security update.

- Dependencies

  - Personnel Dependencies

    - Development team members need to be familiar with C programming.

    - Test team members need to be familiar with industry standard testing methods.

  - Software Dependencies

    - Visual Studio 2022 or later for development.

    - Jira for project management.

    - Microsoft Windows and MacOS for development and testing.

    - Microsoft Office for creating documentation.

  - Hardware Dependencies

    - A personal computer or laptop for development and testing.

  - Test Data & Database

    - Map data and other relevant data are embedded in the code files.

    - Test data are input manually when we run the tests.

    - No database is used.

- Risks

  - Schedule - The project may face potential delay due to the complexity of algorithm testing and integration, underestimation of testing duration, unexpected delays in bug resolution, and resource availability conflicts.

  - Technical - Technical risks would occur at the implementation and validation of complex algorithmic components such as the A* pathfinding algorithm and route optimization calculations. Key challenges include ensuring accuracy in distance calculations, handling edge cases in path finding, and maintaining performance under various scenarios. The integration of system components may also face some potential technical issues.

  - Management - Project management risks involve challenges in coordinating between development and testing teams, tracking progress effectively, and managing defect resolution workflows. There's potential risk for communication breakdowns and inefficient resource utilization.

  - Personnel - Risks include potential knowledge gaps in different areas across different teams, resource availability conflicts. Also, team member’s physical availability and lack of related knowledge may also lead to delay of specific tasks.

  - Requirements – last minute change of system requirements could significantly impact the test plan and schedule. Lack of regular requirement review may be one of the reason leads to this issue.

- Tools

  - Development: Visual Studio

  - Testing: Visual Studio Test Framework

  - Version Control: Github

  - Project management: Jira

- Documentation

  - To ensure the program runs correctly and efficiently, several core documents must be maintained throughout the testing process. These include test cases that outline specific test scenarios, defect logs that track all found issues, test scripts for step-by-step testing procedures, and a requirements traceability matrix showing how tests link to project requirements. Digital documentation tool can also be utilized such as Kanban board to track progress. All these documents should have regular updates to ensure testing quality.

- Approvals

  - This test plan is created by: Ho Kan Chan and Shing Suen on 2024-10-30

  - This test plan is reviewed by: Tianwen Wang and Loun Lee on 2024-11-1